# PR40 Remediation AI Audit Log

This document records the initial local remediation. The later user-authorized commit
and push are documented in the publication follow-up at the end and in
docs/reviews/PR40_publication_status.md.

14 October 2026 | Asia/Bangkok | BE-03 | Author Codex

The source fixes are implemented locally. Merge readiness is not verified. Backend
unit and frontend checks pass; actual SQL Server integration, staging evidence,
governance, audit tracking and final-head CI remain outstanding.

Request: read PR40_remediation_agent_prompt.md and implement its requirements.
All new code, comments, documents and audit text use English and ASCII
punctuation. Deliverables include this DOCX, a full path inventory, test cases and a
completion report.

Authorized scope: local implementation, inspection, tests and artifact creation. No
staging, commit, push, PR edit, Draft transition, protection change or merge was
performed.

Repository D:/G3-SportCentreManagement/SWP. Branch feat/f1-manager-catalog.
Starting and final committed HEAD 22b762f0c2594580b8243e63c60b8974e8fbd003.
Verified main 6e82388ece8c3a2ea35ae57b684e2d3adc83f3f3. Changes remain in
working files.

Inputs inspected: prompt, prior verification Markdown and DOCX, both original ZIP
archives and Markdown references, repository source and tests, migration
policy/runbook, CI, PR template, CODEOWNERS and existing BE-03 audits. No
AGENTS.md was found.

Existing user PR description and historical DOCX audits were preserved. BE-03
Markdown audit history was extended by an append-only entry. New audit files
remain ignored and unstaged.

# Implemented decisions and findings

RV40-01 and S2: supported name/value junit=false provider properties retain Jupiter
tag filtering in Surefire and Failsafe 3.6.0. Transitive JUnit 4 triggers Vintage
auto-addition and category filtering when this control is removed. Exact Maven
source, effective POM, dependency tree and isolated runs establish the mechanism.

S3: shared CI validates report directories, reports, counts, failures/errors/skips and
inherited integration tags. Critical suite names live in a manifest. Flyway and
repository suites are covered despite lacking an IntegrationTest suffix. Fifteen guard
regressions pass.

RV40-02 and RV40-03: MemberCardResponse maps tierRank, upgradeRequest and
replacesCardId. Existing authorized history endpoints are retained. Frontend pricing
follows explicit links and historical paid snapshots; unrelated replaced history cannot
change the fee.

Missing links or metadata, orphan markers, cycles, more than 20 edges, missing
amounts, duplicate IDs, another member or another term return unknown without a
fee. Member and desk consumers block unsafe upgrades. Backend validation
remains authoritative and rejects invalid partial credit.

RV40-04: narrowed V22 backfill requires predecessor evidence. No-predecessor
promotion/history rows stay unmarked. SQL Server tests cover chains, ambiguity,
pending requests, unrelated members, snapshots and rerun. TC71 activation after
deactivation and TC72 rank/credit/zero-fee policy execute locally.

RV40-06: identify the exact unique index/constraint; SQL codes alone cannot prove
upgrade concurrency. Safe cause/SQL-chain traversal preserves unrelated integrity
errors. Ten parameterized cases pass.

S5: deterministic whole-tier locking is preserved. Unbounded waiting still holds a
connection. Explicit maintainer acceptance remains pending.

# Executed validation evidence

Environment: Windows, Oracle JDK 25.0.2, Maven 3.9.15, Surefire/Failsafe 3.6.0,
Jupiter 5.12.2, platform 1.12.2, Testcontainers 1.21.4 with transitive JUnit 4.13.2.

Baseline mvn -B -ntp clean test: exit 0; 608 tests, 0 failures, 0 errors, 0 skipped.

Isolated ZIP provider deletion: Maven exit 0; 730 discovered, 122 skipped, 22
integration suite reports in Surefire. Both report guards exit 1.

First remediation unit run: exit 1; 620 tests, 0 failures, 1 error, 0 skips. An old chain
fixture lacked member identity and matching term dates. The fixture was corrected.

Final mvn -B -ntp clean test: exit 0; 620 tests, 0 failures, 0 errors, 0 skipped. Unit
tag/report and no-skipped guards both exit 0. Reports copied before clean verify.

mvn -B -ntp clean verify -DskipUnitTests=true: exit 0; 122 discovered, 0 executed,
122 skipped. Actual tagged suites are selected. Both integration guards exit 1. SQL
Server validation is Blocked.

python -m unittest discover -s scripts/ci -p test_*.py: exit 0; 15 guard tests passed.

Frontend final suite: exit 0; 419 passed, 0 failed/errors/skipped. Local options
--maxWorkers=1 --testTimeout=15000 addressed concurrent-run timing. CI policy
was preserved. Lint and production build exit 0.

git diff --check and committed-head convention/migration guards exit 0. Working
additions and immutable main migration bytes are separately checked.

Full commands, intermediate failures, report counts and evidence paths are retained
in the Markdown audit, test cases and runtime evidence. Logs/reports root:
D:/G3-SportCentreManagement/.pr40-work.

# Remote requirements and verification limits

RV40-05 and B1: public REST metadata confirms PR40 remains open, Draft and
unmerged at the original head. The live body still contains placeholders. No remote
action was performed.

B2: anonymous branch-protection request returned 401. GitHub CLI is
unauthenticated. CODEOWNERS still names senko-do-thingz. Required review and
bypass rules remain unverified; eligible maintainer review is pending.

B3: a truthful replacement PR body is prepared at
docs/pr/PR40_REMEDIATED_PR_DESCRIPTION.md. It reconciles the preserved
user description and ZIP proposal, with open checklist items and real local evidence.

B4: historical audits are retained and new audits are local. Ignored audit files are not
in the PR. Tracking policy must be resolved before any authorized publication.

B5: no new head was pushed and no final-source Actions run exists. Obtain an exact
final-head run and artifact totals after authorized publication. No Actions index is final
evidence.

S4: V22 is new relative to main and was edited under the pre-merge migration policy.
Persistent application history is unknown. Before deployment, confirm V22 is
unapplied; otherwise preserve the applied checksum and use a successor. No
staging counts or absence of production data are claimed.

F1: permanent BE-03 totals were removed from current specifications/changelog;
historical audit totals were preserved as history. F2: suggested squash message is
feat(be-03): add manager catalog and safe membership upgrade planning. Merge
strategy remains a maintainer decision.

Docker is unavailable and no authorized SQL Server environment was found. Mocks
were not substituted for migration or concurrency proof. The revised SQL Server
suite and staging queries remain Blocked or Not run.

Document verification: normal dependency-loader/Office renderer is unavailable.
Native OOXML uses explicit pages and hard line breaks; all matching GDI previews
are inspected. Actual Word/LibreOffice pagination is not verified.

# Changed files 1

All paths below are relative to D:/G3-SportCentreManagement/SWP. Full absolute
paths, reasons, review IDs and tracking states are in
docs/reviews/PR40_remediation_modified_files_paths.md.

.github/workflows/ci.yml

.gitignore

backend/pom.xml

backend/src/main/java/com/sportify/catalog/dto/MemberCardResponse.java

backend/src/main/java/com/sportify/catalog/service/impl/MembershipCardServiceImp
l.java

backend/src/main/resources/db/migration/catalog/V22__add_upgrade_tracking_to_m
ember_card.sql

backend/src/test/java/com/sportify/catalog/controller/ManagerCatalogIntegrationTest.j
ava

backend/src/test/java/com/sportify/catalog/service/MembershipCardServiceImplTest.j
ava

CHANGELOG.md

docs/audit/BE-03_AI_Audit_Log.md

docs/audit/PR40_Remediation_AI_Audit_Log.docx

docs/audit/PR40_Remediation_AI_Audit_Log.md

# Changed files 2

All paths below are relative to D:/G3-SportCentreManagement/SWP. Full absolute
paths, reasons, review IDs and tracking states are in
docs/reviews/PR40_remediation_modified_files_paths.md.

docs/database/02-catalog-and-membership.md

docs/database/schema/02-catalog-and-membership.md

docs/pr/PR40_REMEDIATED_PR_DESCRIPTION.md

docs/reviews/PR40_remediation_completion_report.md

docs/reviews/PR40_remediation_modified_files_paths.md

docs/reviews/PR40_remediation_runtime_evidence.md

docs/tests/BE-03_test_cases.md

docs/tests/PR40_remediation_test_cases.md

frontend/src/api/cardsApi.ts

frontend/src/api/memberApi.ts

frontend/src/pages/member/cardsModel.test.ts

frontend/src/pages/member/cardsModel.ts

# Changed files 3

All paths below are relative to D:/G3-SportCentreManagement/SWP. Full absolute
paths, reasons, review IDs and tracking states are in
docs/reviews/PR40_remediation_modified_files_paths.md.

frontend/src/pages/member/membershipCards.test.tsx

frontend/src/pages/member/MembershipCardsPage.tsx

frontend/src/pages/reception/receptionModel.test.ts

frontend/src/pages/reception/receptionModel.ts

frontend/src/pages/reception/receptionScreens.test.tsx

frontend/src/test/memberFixtures.ts

scripts/ci/check-test-reports.py

scripts/ci/required-integration-tests.txt

scripts/ci/test_report_guard.py

# Evidence preservation and handover

Historical BE-03 DOCX SHA256:
2C224646C40D5BDC513D25FBEB0BED6AC5C15AC90FC6B3E54305DD4D90FF0
AF2.

Prior verification DOCX SHA256:
3CEE8208B259EB62222866454BBD8F98A07DE6313E4B28D025A81C75A06F28F
A.

Preserved user PR description SHA256:
C6148140BD1E2BE443CD15EAD83A328F79B381CCBCAE98B4611F1EB84CB1C
A35.

The complete audit companion is docs/audit/PR40_Remediation_AI_Audit_Log.md.
Relevant scenarios and actual execution states are in
docs/tests/PR40_remediation_test_cases.md. All original review items are mapped
individually in docs/reviews/PR40_remediation_completion_report.md.

Required next actions: restore working Docker and run revised SQL Server tests with
guards; record staging migration evidence and deployment history; settle governance
and audit tracking; obtain explicit S5 acceptance; publish only with authorization,
verify exact final-head CI and update the PR checklist. Ready-for-review transition
requires authorization.

Local source remediation is implemented. PR40 is not yet verified merge-ready. No
unexecuted migration or skipped integration case is labeled Passed.

# User authorized publication follow up

On 14 October 2026 the user explicitly authorized committing all current repository
changes and pushing them to the branch of PR40. Earlier local-only statements in
this audit are historical scope.

Target origin/feat/f1-manager-catalog. Remote head before publication
22b762f0c2594580b8243e63c60b8974e8fbd003. Main
6e82388ece8c3a2ea35ae57b684e2d3adc83f3f3. Include all tracked/untracked
repository changes and explicitly force-track the relevant five BE-03/PR40 audit files.

Seven embedded U+FEFF markers in the historical BE-03 Markdown audit were
normalized for ASCII compliance. Its original bytes are preserved outside the
repository and its narrative/test history remains intact. Historical DOCX audits remain
unchanged.

Source tests remain the verified remediation: backend 620 passed, frontend 419
passed and report guard 15 passed, with zero failures/errors/skips. Local SQL Server
integration remains Blocked; publication does not establish merge readiness.

Actual commit, push results, complete publication paths and accessible exact-head
CI evidence are recorded in docs/reviews/PR40_publication_status.md and the final
response. This audit is part of the publication commit; its own hash is identified by Git
history.

No merge, PR body edit, Draft-state change, branch-protection change or reviewer
communication is authorized or performed. Normal Office rendering remains
unavailable; all fallback preview pages are inspected and actual Word/LibreOffice
pagination remains unverified.